|  |
| --- |
| **Project Details** |
| Year: | 2024 |
| Parent Department: | Transportation & Infrastructure Delivery |
| Name of Contracting Body: | Wicklow County Council |
| Name of Project/Description: | Lott Lane (Ballydonarea Drive) |
| **Procurement Details** |
| Advertisement Date: | 15 April 2024 |
| Tender Advertised in: | Multiparty Framework CE267/2020 |
| Awarded to: | ABM Contractors Ltd |
| EU Contract Award Notice Date: | Framework |
| Contract Price: | €21,844,943.04  |
| **Progress** |
| Start Date: | 02/12/24 |
| Expected Date of Completion per Contract: | 17/06/26 |
| Spend in Year under Review: | €700.721.76 |
| Cumulative Spend to End of Year: | €700.721.76 |
| Projected Final Cost: | €22,047,000.70 |
| Value of Contract Variations: | €202,057.66 |
| Date of Completion: | 17/06/26 |
| **Outputs** |
| Expected Output on Completion(E.G. XX kms of Road, No of units etc) | 75 Houses |
| Output Achieved to date(E.G. X kms of Roads, No of Units etc) | 0 |